AHA Design to Code Workflow

Working draft

Working draft

This document sets out the current direction for how AHA could connect design, requirements, backlog refinement, implementation, and parity review.

It is still a working draft. The overall process direction is clear, but some technical and delivery decisions still need to be confirmed with Andy and James.

Questions To Resolve First

These questions should be answered before the workflow is treated as final.

Can we confirm the exact client-facing Sitecore wording and product naming?

Can we confirm the rendering host as Next.js + React, or is that still provisional?

Can the frontend realistically use Tailwind, or is that a non-starter?

Can we lock Storybook as the preview surface for parity review?

Which accelerator gives the strongest build parity in the chosen framework: Untitled UI, Flowbite, or another option?

What is the exact split of ownership between Figma, tickets, and implementation notes / wiki?

What is the minimum component contract every shared component must carry?

What authoring constraints need to be designed in from the start?

What is the exact Ready for dev checklist?

What is the first pilot slice that will prove this process is real?

Why This Matters Now

AHA does not just need better screens. It needs a repeatable way to move from design intent to production code without losing fidelity, speed, or governance.

Current design-system practice has moved on from treating a system as a static UI kit. The stronger view now is that design systems are operating infrastructure for delivery, reuse, and consistency.

Figma and the Design Executive Council position design systems as business infrastructure tied to revenue, customer loyalty, and product strategy.

Figma's 2026 business case for design systems makes the same point more plainly: fragmented systems create friction, duplication, and missed opportunities.

Figma's 2025 Dev Mode ROI analysis reports modeled gains of 20 to 30% in developer output and more than 90 minutes saved per developer per week when design-to-dev workflows reduce context switching and redundant work.

Figma Design Systems 103 argues that documentation only drives adoption when it captures what teams actually need to build and maintain the system.

For AHA, that means:

inconsistency is not just a design problem, it is a delivery cost

tickets written away from the design create rework

weak component parity slows implementation and QA

undocumented CMS constraints surface too late

What This Workflow Is And Is Not

This workflow is:

a connected operating model from Figma to backlog to implementation to parity review

a way to keep one upstream design contract while still using delivery tools properly

a practical bridge between design, BA, development, and content authoring

This workflow is not:

just a UI kit

just a brand guide

just a ticketing convention

just a Storybook instance

a second source of truth competing with backlog or engineering documentation

Current Direction

Based on the current discussion with Andy, the working direction is:

Sitecore XM Cloud is the likely implementation route, while SitecoreAI appears to be the broader current product framing. This should still be confirmed in client-facing language.

Next.js + React is the leading frontend recommendation.

Storybook is the leading recommendation for the isolated frontend preview surface.

The chosen kit should be both a design accelerator and a build accelerator.

Figma should hold visual design plus the functional, non-functional, and data requirements that materially affect delivery quality.

ADO / Jira still remains the backlog system for scope, slicing, status, QA, and release management.

Implementation notes and authoring guides should stay separate from the design workflow and live in a durable wiki or engineering documentation space.

James should be brought into the process early enough that he helps shape the implementation route, constraints, and pilot rather than receiving a finished process second-hand.

Useful references:

Sitecore XM Cloud

Sitecore Developer Portal

Storybook

Recommended Direction

The best current recommendation is:

use a strong kit as an accelerator

do not treat that kit as the final system

build an AHA-owned semantic layer on top

keep the design system portable until the rendering host is fully confirmed

Current accelerator position:

Untitled UI is stronger if Next.js + React is confirmed, because the code parity story is better.

Flowbite remains a useful fallback if the stack moves away from React or needs more flexibility.

The chosen kit should speed up both design coverage and implementation, but it should not define the whole AHA system.

Maturity Model

The simplest way to think about the workflow is as four layers.

Foundations

Components and patterns

Connected delivery

Operational governance

Foundations

This is the base layer:

tokens

principles

accessibility rules

content rules

motion rules

Where possible, token naming and export should align to the Design Tokens Community Group format so the system stays portable across tools and code.

Components and patterns

This is where reusable design actually becomes usable:

components

variants

states

usage guidance

annotations

page and flow patterns

Connected delivery

This is where the workflow starts saving time:

Figma annotations

ticket links

component contracts

code-connected references

preview environments

coded prototypes where useful

Useful references:

Figma Dev Mode guide

Figma annotations in Dev Mode

Figma Ready for Dev view

Jira and Figma

Code Connect

Operational governance

This is the layer that stops drift:

readiness gates

change logs

versioning

ownership

adoption tracking

deprecation rules

The workflow does not need to perfect all four layers immediately. It does need to be designed so it can grow into them without rewriting itself later.

Core Workflow

The workflow should operate like this:

Design is created and documented in Figma.

Figma provides the source material for ticket refinement and component contracts.

Tickets are created in ADO / Jira using the design as the requirement seed.

Components and patterns are implemented in the real stack.

Implementation is reviewed in Storybook or an equivalent preview surface.

Findings from review feed back into design, tickets, and implementation notes.

Status should be separated into:

Design approved

Tech reviewed

Ready for dev

That is cleaner than one generic handoff status because it separates visual agreement from technical readiness.

Figma Native Documentation Model

The workflow should use Figma's native documentation features as the first layer of handoff, not as an optional extra.

That means using:

annotations and measurements in Dev Mode

Ready for dev statuses and views

component, style, and variable descriptions

The intent is simple: the design file should contain enough structured context that an agent can turn it into a reliable backlog draft for Andy, rather than forcing requirements to be rewritten from scratch.

Native feature rules

use Ready for dev only on sections, frames, or components that are genuinely ready for technical review

use annotations for UI-adjacent requirements and exceptions

use measurements only for critical spacing or sizing that is easy to miss

use component descriptions for reusable-system guidance

use style and variable descriptions for token intent and usage rules

use library publish notes for release-level changes, not for detailed implementation requirements

Consistent annotation categories

The annotation model should stay fixed across files.

Use the default Figma categories:

Development

Interaction

Accessibility

Content

Add only these custom categories:

Data

Analytics

Open questions

That keeps the system broad enough for delivery, but still easy to scan and automate.

Consistent annotation content

Each annotation should be short, explicit, and single-purpose.

Good annotation examples:

one rule

one dependency

one exception

one state note

Avoid long paragraphs. If an annotation needs more than a few lines, it probably belongs in the ticket or implementation note instead.

Consistent transfer format

The output format for the agent should always be the same.

For each handoff-ready frame, section, or component, the agent should produce:

Title

Figma source

Summary

User story or intent

Acceptance criteria seed

Functional notes

States and variants

Accessibility

Content and CMS

Data and logic

Analytics

Dependencies

Open questions

That output can then be refined into ADO / Jira without losing traceability back to Figma.

Agent skill

A dedicated agent skill should be part of this workflow. Its job is to read the native documentation structure in Figma, normalize it into a fixed schema, and draft DevOps-ready backlog content.

This is one of the key workflow improvements because it moves the team away from manual requirement re-typing and toward structured transfer from design into delivery.

Current draft skill:

skills/figma-native-devops-handoff/

Documentation Split

The workflow works best when each artefact owns a different job.

What Figma should own

Figma should own:

page and component design

states and variants

behavior, interactions, and motion notes

layout-affecting content rules

token usage

functional requirements that need to be reviewed with the design

non-functional requirements that materially affect UX or delivery

data requirements that shape component or page behavior

What tickets should own

Tickets should own:

final acceptance criteria wording

scope

sequencing

owner

dependencies

release planning

the exact Figma link

The design should create the AC seed. The ticket should hold the final operational wording and sliced backlog items.

What implementation notes should own

Implementation notes are the bridge between design and real CMS or frontend reality.

They should capture:

rendering name

datasource template

required and optional fields

field limits

authoring guidance

fallback behavior

localization implications

personalization implications

integration dependencies

For now, the simplest rule is:

keep the summary version in the ticket

keep reusable per-component notes in a shared engineering note, component inventory, or client wiki

link both back to the exact Figma component

Documentation should be updated as part of completing a component or pattern, not as a later cleanup task. That is consistent with the current best practice in Figma Design Systems 103.

Coded Prototypes

Coded prototypes can be useful, but only if they are disciplined.

They are helpful when they:

use the real tokens or token pipeline

use the likely component structure

reflect real interaction behavior

are reviewable by design and BA

can either become production code or clearly inform production code

They are harmful when they:

bypass tokens

invent a parallel design system

use throwaway styling unrelated to the likely stack

become a second source of truth beside Figma

The simple rule is:

Figma stays the upstream design contract

coded prototypes stay downstream as validation and acceleration

System Model

The AHA system should be built around four stable building blocks.

Tokens

Everything repeatable should be tokenized where sensible:

color

type

spacing

radius

shadow

motion

breakpoints

Practical references:

Design Tokens Community Group format

Style Dictionary

Semantic components

AHA should define its own semantic component layer even if it starts from an accelerator kit.

That means components should be named and structured around business and editorial meaning, not just around what came out of a starter library.

Component contract

Every shared component should have a minimum contract:

AHA component name and ID

Figma link

rendering name

datasource template

required fields

optional fields

authoring guidance

fallback behavior

variants and states

dependencies

owner

Preview surface

The team needs an isolated preview layer. Storybook is the current leading recommendation, but that still needs to be locked with Andy and James.

Useful references:

Storybook for design systems

Storybook for Web Components and Vite

Component status tracking

Each shared component should also carry a visible status so the team can tell what is real and what is still moving.

The minimum useful statuses are:

Design only

In build

Ready for dev

Released

Deprecated

Website Requirements

This process has to support more than a simple marketing site.

It needs to work for:

complex navigation

deep information architecture

editorial patterns

news and blog structures

search and listings

localization

region-specific variation

personalization

constrained authoring

Useful reading:

Sitecore XM Cloud

XM Cloud embedded personalization feature matrix

XM Cloud page personalization guide

Success Measures

This workflow should be measured by whether it reduces friction, not by whether the document looks complete.

The most useful early measures are:

time to create a ticket from design

number of clarification loops

number of missing states or fields found late

number of parity defects found in review

degree of visual and behavioral alignment

whether tokens flow through cleanly

whether approved components are being reused instead of rebuilt

This follows the current best-practice direction of measuring adoption through productivity, collaboration, and real usage rather than library size alone.

Pilot

The pilot should prove the process end to end.

The smallest useful pilot should include:

one reusable page pattern

one or two shared components

one ticket generated from Figma

one coded implementation in the real stack or nearest possible stack

one preview or parity review surface

token flow from Figma into code

The pilot should produce:

one annotated Figma slice

one component contract

one backlog ticket

one coded prototype or implementation

one parity review

one editor or authoring walkthrough

James should have a meaningful role in shaping:

the implementation route

the preview workflow

the realistic component contract

the viability of the chosen accelerator

Call Checklist For Andy And James

Use the call to leave with decisions, not just discussion.

Confirm or close

exact Sitecore wording

whether Next.js + React is now confirmed

whether Storybook is now confirmed

whether Tailwind is viable

whether Untitled UI or Flowbite is the leading accelerator

Clarify ownership

what lives in Figma

what lives in tickets

what lives in implementation notes

how much design-side requirements content should sit in Figma

Leave the call with

a clearer stack position

a clearer preview position

a provisional accelerator choice

a pilot slice

a list of follow-ups if anything remains open